## Slide 1: Dream Home Kick-Off
2. Mai 2021
© Eric Dayal

## Slide 2: Project Team
Bauer + Kneisel
Autenrieth
Frontend
Backend
Database
Autenrieth
Tonleu
Kneisel
Handel
Bauer
Adel

## Slide 3: Mission Statement
Dream Home stores and maintains a comprehensive spectrum of data relating to properties, tenancies and their management.

## Slide 4: Mission Objectives
To maintain data on properties for rent, on clients and on utility billings
To perform searches on properties for rent, on clients and on utility billings
To track the status of properties for rent, of clients and of utility billings
To export reports on properties for rent, on clients and on utility billings

## Slide 5: Groups Impacted
Suppliers
Tenants
Owners
DreamHome

## Slide 6: Time schedule
Action | Target Date | Owner | Comments
Database design | 22.05.2021 | Autenrieth | Data catalogue, ERM, conceptual data model
Frontend mockups | 15.05.2021 | Bauer | First mockups with figma
Frontend prototypes | 30.05.2021 | Adel | First React prototype
Database implementation | 01.06.2021 | Tonleu | 
Backend basic setup | 01.06.2021 | Kneisel | First node.js rest api’s
Backend final setup | 10.06.2021 | Handel | 
Frontend finished | 10.06.2021 | Bauer | 
Testing | 15.06.2021 | all | Testing testcases
Reimplementation | 23.06.2021 | all | Fixing failed tests/bugs
Shipping of done project | 30.06.2021 | - | 

## Slide 7: User views
As an manager of DreamHome I want to see which tenant has paid his lease completely and which did not
As an manager of DreamHome I want to export the utility bill for each tenant
As an manager of DreamHome I want to import bank statements which get automatically converted into the proper data for the system
As an manager of DreamHome I want to send reminders to the tenants if they missed their payments
As an manager of DreamHome I want to add/remove/edit properties
As an manager of DreamHome I want to add/remove/edit tenants
As an manager of DreamHome I want to add/remove/edit contracts
As an manager of DreamHome I want to add/remove/edit owners

## Slide 8: Functional Requirements
Web GUI with React.js (and Bootstrap)
MSSQL Database for the Data
Function to export filtered data
Import bank statement in CSV Format

## Slide 9: Non Functional Requirements
Reachable through the internet
Easy to install
Responsive web design
High availability
High performance