## Slide 1: Dream Home Kick-Off
2. Mai 2021
© Eric Dayal

## Slide 2: Agenda
Goals
Mission Statement / Mission Objectives
Benefits
Assumptions
Scope
Project Team
Groups Impacted
Key Dates and Milestones
Implementation Plan
Risks and Mitigation
Communication Plan
Next Steps

## Slide 3: Project Team
Bauer + Kneisel
Autenrieth
Frontend
Backend
Database
Autenrieth
Tonleu
Kneisel
Handel
Bauer
Adel

## Slide 4: Mission Statement
Dream Home stores and maintains a comprehensive spectrum of data relating to properties, tenancies and their management.

## Slide 5: Mission Objectives
To maintain data on properties for rent, on clients and on utility billings
To perform searches on properties for rent, on clients and on utility billings
To track the status of properties for rent, of clients and of utility billings
To send utility billings to clients
To create reports on properties for rent, on clients and on utility billings

## Slide 6: Groups Impacted
Suppliers
  utility costs (water, waste etc.)
Tenants
  customers
DreamHome
  Cash flow
DreamHome
Cash flow
Tenants
customers
Suppliers
Utility costs

## Slide 7: Time schedule
Action | Target Date | Owner | Comments
Database design | 22.05.2021 | Autenrieth | Data catalogue, ERM, conceptual data model
Frontend mockups | 15.05.2021 | Bauer | First mockups with figma
Frontend prototypes | 30.05.2021 | Adel | First React prototype
Database implementation | 01.06.2021 | Tonleu | 
Backend basic setup | 01.06.2021 | Kneisel | First node.js rest api’s
Backend final setup | 10.06.2021 | Handel | 
Frontend finished | 10.06.2021 | Bauer | 
Testing | 15.06.2021 | all | Testing testcases
Reimplementation | 23.06.2021 | all | Fixing failed tests/bugs
Shipping of done project | 30.06.2021 | - | 

## Slide 8: User views

## Slide 9: Questions & Discussion